# Scrum Meeting Minutes

Team: Breadbox

Date: 15/11/2024

Absences (if any): Ryan

Scrum Master: Stuart

What has been accomplished since the last meeting?

* **Security research has been done**
* **Web code has been reviewed and advice has been uploaded**
* **Figma prototype has been completed.**
* **Work on web pages has begun.**

What will we do “today”?

* **Continue working on the web pages.**
* **Implement advice on web pages.**

What issues have been identified?

* **Our original idea of using the code from the existing web pages proved more challenging than intended due to the way wix generates its websites.**