# Scrum Meeting Minutes

Team: Breadbox

Date: 20/11/2024

Absences (if any): Onyekachi

Scrum Master: Stuart

What has been accomplished since the last meeting?

* **Emergency page has been finished and the emergency buttons have been added to every page.**
* **All accessibility features have been implemented.**
* **The sign-up page has been finished.**
* **All CSS has been done, and text to match the original website as best as possible has been added.**
* **Last pieces of research have been finished.**
* **The poster has been finished.**

What will we do “today”?

* **Finish up the documentation**
* **Do last minute checks for the pages.**
* **Implement changes for any identified problems and for security checks.**
* **Perform final test.**

What issues have been identified?

* **We wanted to have a colour wheel that let you pick your own colours for the colourblind settings, but due to time restraints we settled for presets instead.**